## Slide 1
Managing New Product Development Teams

## Slide 2: The question posed (1)
By using teams to solve new product development issues, firms benefit from the experience and knowledge base of several individuals.
Team size, composition, structure, leadership and administration are all factors that will impact the success of a new product development team.
The optimal team size will bring enough experience to the table, but not be so big as to push administrative costs and communication problems out of control.

## Slide 3: The question posed (2)
Teams composed of individuals from different functional expertise will benefit by a broader range of expertise and viewpoints.
Having team members who are diverse in other ways (e.g. organizational tenure, age, cultural background, gender or demographics) will also add value to the team because of the experience and knowledge they add.
The risk, however, is that diversity will increase coordination and communication costs.
This effect can be mitigated by long-term contact among team members and by providing incentives to work cooperatively.
.

## Slide 4: The question posed (3)
Team structure can also impact team success.
Factors such as co-location, permanence, and the type of leader (level of authority, experience, managerial skills) should be matched to the type of project being undertaken.
Additionally, the use a project charter and contract book are useful tools in keeping all team members focused on the projects goals and help each team member to feel a sense of ownership in the project.
.

## Slide 5: The question posed (4)
When a project requires the unique skills of individuals who are geographically dispersed and unable to be reassigned, firms might use virtual teams (teams that meet via information technology rather than through face-to-face contact).
While information technologies have made this a more feasible method of working, the virtual team requires special attention to the issues concerning team member participation, cooperation and trust.

## Slide 6: The question posed (5)
Many organizations now use cross-functional teams to lead and manage the N P D process.
There is considerable variation in how these teams are formed and managed.
The chapter will look at size, composition, structure, administration, and leadership of teams.

## Slide 7: Team Size
  Team size affects a team’s ability to draw upon the efforts and expertise of multiple individuals and the costs associated with coordinating team members.
  Teams can often outperform individuals suggesting a direct relationship between team size and potential for success.

## Slide 8: Team Size
  However, large teams have drawbacks including:
    Greater administrative costs and more frequent communication problems.
    Difficulty developing a shared sense of identity among team members.
►Greater potential for social loafing (i.e. the likelihood of individuals thinking they will not receive full credit, or blame, for individual contribution to team effort and thus not contributing their full effort).

## Slide 9: Team Composition
  Team composition can also affect the knowledge of the team, its access to resources, and its coordination costs.
  Including members from multiple functions of firm ensures greater coordination between functions.
  Firms around the world rely heavily on cross-functional teams for their new product development efforts.

## Slide 10: Team Composition
    The advantages of cross-functional teams include:
      The development of a broader knowledge base.
      The “cross-fertilization of ideas”.
      The opportunity to draw on a wider mix of information sources.
      Coordination among multiple functional areas of the firm.

## Slide 11: Team Composition
    The disadvantages of cross-functional teams include the following:
      Increases in coordination and communication costs.
      Difficulty in building a cohesive team with diverse members because the preference of most individuals is to interact with people they perceive as similar (i.e. homophily).
      ►Long-term contact, however, can improve communication and cohesion for heterogeneous teams with the end result being a team with more information.

## Slide 12: Research Brief : Why Brainstorming Teams Kill Breakthrough Ideas
  Dozens of laboratory studies have shown that brainstorming groups produced fewer ideas and ideas of less novelty than the sum of the ideas created by the same number of individuals working alone.

## Slide 13: Research Brief : Why Brainstorming Teams Kill Breakthrough Ideas
  Three main reasons:
    Fear of Judgment – people self-censor many of their most creative ideas for fear of being judged.
    Production Blocking – when one person is talking, others are blocked from ideating.
    Feasibility Trumps Originality – groups tend to weight “feasible” more highly than “original”.
  ►Indicates that people should brainstorm alone first and elaborate their ideas before moving into team development.

## Slide 14: Research Brief: Boundary Spanning Activities in New Product Development Teams
The ability to manage relationships outside the team’s boundaries is another key to a successful innovation team.
Research has shown that these activities are most effective when performed early in development process. Gatekeepers serve as important links to these outside relationships.

## Slide 15: Research Brief: Boundary Spanning Activities in New Product Development Teams
  Three primary types of boundary spanning activity are:
    Ambassador activities include representing the team to others and protecting the team from external interference.
    Task coordination activities include coordinating and negotiating with other groups.
    Scouting activities include scanning for ideas and information that might enhance the team’s knowledge base.

## Slide 16: Teams Structure
  Teams may be classified into four types:
  Functional.
  Lightweight.
  Heavyweight.
  Autonomous.
Access the text alternative for these images

## Slide 17: Functional Teams.
    - Members report to functional manager.
    - Temporary, and members may spend less than 10% of their time on project.
    - Typically no project manager or dedicated liaison personnel.
    - Little opportunity for cross-functional integration.
    These teams are relatively easy to implement but usually suffer from a lack of cross-functional coordination.

## Slide 18: Lightweight teams
    Members still report to functional manager.
    Temporary, and member may spend less than 25% of their time on project.
    .Typically have a project manager and dedicated liaison personnel.
    Manager is typically junior or middle management.
    Likely to be appropriate for derivative projects.
    These teams experience slightly better team coordination and likelihood of success over functional teams.

## Slide 19: Heavyweight Teams.
    - Members are collocated with project manager.
    - Manager is typically senior and has significant authority to command resources and evaluate members.
    - Often still temporary, but core team members often dedicated full-time to project.
    - Likely to be appropriate for platform projects.
The potential impact (e.g. promotions, raises, etc.) of the project manager on members’ careers creates commitment to project.

## Slide 20: Autonomous teams
    - Members collocated and dedicated full-time (and often permanently) to team.
    - Project manager is typically very senior manager.
    - Project manager is given full control over resources contributed from functional departments and has exclusive authority over evaluation and reward of members.
    Autonomous teams may have own policies, procedures and reward systems that may be different from rest of firm.
    Likely to be appropriate for breakthrough and major platform projects.
    Can be difficult to fold back into the organization.
    Potential for conflict between team and functional divisions grows with the autonomy of team.

## Slide 22
Team effectiveness is a function of how well suited leadership and administrative policies are to team’s structure and needs.

## Slide 23: Team Leadership
  Team leadership needs vary with the type of team with autonomous teams having greatest need for project manager with strong leadership and managerial skills.
  Because of their direct relationship with team members, project managers can be more closely related to team success than senior management or project champions.

## Slide 24: Team Leadership
  Team leader is responsible for directing team’s activities, maintaining alignment with project goals, and communicating with senior management.
  Team leaders impact team performance more directly than senior management or champions.
  Different team types need different leader types:
    Lightweight teams need junior or middle manager.
    Heavyweight and autonomous teams need senior manager with high status, who are good at conflict resolution, and capable of influencing engineering, manufacturing, and marketing functions.

## Slide 25: Team Administration
  Team administration should be designed to ensure that team members have a clear focus and commitment to project (e.g. project charter or mission statement, contract book or project plan, etc.).

## Slide 26: Team Administration
    Project charter encapsulates the project’s mission and provides measurable goals. May also describe:
      Who is on team.
      Length of time members will be on team.
      Percentage of time members spend on team.
      Team budget.
      Reporting timeline.
      Key success criteria.

## Slide 27: Team Administration
    Contract book defines in detail the basic plan to achieve goals laid out in charter. It provides a tool for monitoring and evaluating the team’s performance. Typically provides:
      Estimates of resources required.
      Development time schedule.
      Results that will be achieved.
    Team members sign contract book;
    It helps to establish commitment and sense of ownership over project.

## Slide 28: Managing Virtual Teams.
  In virtual teams, members may be a great distance from each other, but are still able to collaborate intensely via videoconferencing, groupware, email, and internet chat programs.
    Enables people with special skills to be combined without disruption to their personal lives.
    However, may be losses of communication due to lack of proximity and direct, frequent contact.
    Requires members who are comfortable with technology, have strong interpersonal skills and work ethic, and can work independently.

## Slide 29: Virtual International R&D Teams
Gassman & von Zedwitz studied 37 technology-intensive multinationals and identified four team types.
They concluded that the more radical the innovation, the greater the need for centralization in the team structure.
Access the text alternative for these images

## Slide 30: Gassman and von Zedtwitz’s types of virtual teams
Access the text alternative for these images

## Slide 31: Gassman and von Zedtwitz’s types of virtual teams
Decentralized self-coordinating teams are best suited to modular innovation and are characterized by the lack of a central authority and team communication via telephone, the internet, shared databases and groupware.
Access the text alternative for these images

## Slide 32: Gassman and von Zedtwitz’s types of virtual teams
    System integrator as coordinator utilizes one individual or office assumes responsibility for coordination, for building common understanding, and providing a central focus for project.
Access the text alternative for these images

## Slide 33: Gassman and von Zedtwitz’s types of virtual teams
    Core team as system architect is constructed of key decision makers from decentralized R&D groups, a strong project manager, and possibly external customers or consultants that provide structure and oversight throughout the project. This type of team is best suited to the development of architectural innovation.
Access the text alternative for these images

## Slide 34: Gassman and von Zedtwitz’s types of virtual teams
    Centralized venture teams are constructed of R&D personnel and resources brought to central location and are assigned a senior project manager. This type of team maximizes integration, coordination and effective resource allocation but is the most expensive type of team so it is usually used to develop strategic innovations.
Access the text alternative for these images

## Slide 35: Discussion Questions
Why are the tradeoffs in choosing a team's size and level of diversity?
What are some of the ways that managers can ensure that a team reaps the advantages of diversity while not being thwarted by some of the challenges team diversity raises?
Can you identify an example of a development project, and what type of team you believed they used? Do you think this was the appropriate type of team given the nature of the project?
What are some of the advantages and disadvantages of co-location? Are there some types of projects for which “virtual teams” are inappropriate?